T2 Assistant

Agentic AI Knowledge Assistant

Solution Design and Project Documentation

# Contents

1.  Introduction

2.  The Business Problem

3.  Project Proposal

4.  Objectives

5.  Scope

6.  Stakeholders

7.  Requirements

8.  Data Strategy

9.  Solution Architecture

10.  Delivery Approach

11.  Evaluation and Success Criteria

12.  Phase Log

# 1. Introduction

## 1.1 Purpose of this Document

This document explains the design, requirements, and progress of T2 Assistant, and is updated at the end of every phase. It records what was decided, why, what was built, and what proof shows it works - not just the finished code.

## 1.2 Project Overview

T2 Assistant is an agentic AI assistant, in English and Arabic, that answers employee questions about T2's own policies and procedures with a sourced, checkable answer - or says "I don't know" when the documents do not cover it - and turns pasted meeting notes into a short summary and action list. Section 2 sets out the problem it solves, Section 3 the proposed solution, and Section 9 how it is built.

## 1.3 Background

An earlier version of T2 Assistant was built and reviewed. The review found it too rigid - it decided what to do using a fixed list of keywords instead of real reasoning, it recorded its own activity instead of using a standard tool for that, and it was tested against only about 40 sample documents. Instead of patching those points one by one, the decision was to rebuild from a clean start, so every part of the design - routing, tracing, data size, and testing - fixes one of those points directly.

## 1.4 Key Terms

Agent: a part of the program that decides what to do by reasoning, not by following a fixed rule. Retrieval: finding the passages in the knowledge base closest in meaning to a question. Grounding: basing an answer only on retrieved text, so it can be checked against a source. Embedding: a list of numbers that represents the meaning of a piece of text. These terms are explained again, in plain words, the first time each one is used below.

# 2. The Business Problem

## 2.1 Background

T2's employees often need information that is written in internal documents - HR rules, IT steps, travel and expense rules, the code of conduct, and onboarding guides. These documents are the correct source for "how we do things here."

Employees also take a lot of meeting notes and write short reports. After a meeting, someone has to read the notes and pull out what was decided and who has to do what.

## 2.2 Problem 1 - Finding an answer is slow and unreliable

When an employee has a question - for example "How many parental leave days do I get?", "How do I ask for a new laptop?", or "Can I book my own flight for a work trip?" - they have three options, and none of them work well:

- Search the shared drive or intranet. The documents sit in many folders, file names are not clear, and search returns a long list - often the wrong file or an old version. Many people give up.

- Ask a coworker or manager. Fast, but not reliable. The answer comes from memory, it may be out of date, and two people often give different answers to the same question.

- Email HR, IT, or Finance. The answer is correct in the end, but it creates a support ticket for a question the document already answers, and the employee waits hours or days.

So simple questions take far too long, different people get different answers, and the teams that own the documents keep answering the same questions again and again.

## 2.3 Problem 2 - Turning notes into actions takes effort

After a meeting, the notes are long and messy. Someone has to read them carefully and write:

- a short summary of what happened, and

- a clear list of action items - who needs to do what.

This is done by hand. It takes time, and it is easy to miss an action item or to write one in a way that is not clear later.

## 2.4 Why this matters

| Impact | What it means |
| --- | --- |
| Wasted time | Every employee loses time looking things up or writing summaries. Across the whole company this adds up. New employees lose the most. |
| More support tickets | HR, IT, and Finance spend time answering questions the handbook already answers. That leaves less time for their real work. |
| Wrong information | When an answer comes from memory or an old document, people act on it. In areas like data privacy, expenses, and leave, a wrong answer can be costly. |
| Bad experience | People feel that company information is hard to get. They stop trusting the documents and go back to asking around. |

## 2.5 Why existing tools do not fix it

- Normal search matches words, not meaning. It does not know which document is the current, official one. It gives a list of files, not an answer.

- A public AI chatbot cannot be used. It does not know T2's own rules, it would give confident answers that are made up, and sending internal documents to an outside company is not allowed.

- A hand-written FAQ page goes out of date quickly and never covers every question people actually ask.

## 2.6 What a good solution looks like

One assistant that an employee can just ask, in plain language (English or Arabic), and that:

- answers only from T2's own current documents,

- shows which document the answer came from, so it can be checked,

- says "I don't know" clearly instead of guessing,

- keeps the company's documents inside the company,

- and can also take meeting notes and give back a short summary plus a clear list of action items.

# 3. Project Proposal

This section says what we propose to build to solve the two problems in Section 2, the value it brings, and the other options we looked at first.

## 3.1 Proposed Solution

We propose to build T2 Assistant: one AI assistant that employees talk to in plain language (English or Arabic). It does two things.

1.  Answer policy questions.  The employee asks a question. The assistant finds the right parts of T2's own documents, reads them, and gives a short answer. It shows which document the answer came from. If the documents do not have the answer, it says "I don't know" instead of guessing.

2.  Summarise meeting notes.  The employee pastes meeting notes or a report. The assistant gives back a short summary and a clear list of action items - who needs to do what.

How it is built, at a high level:

- It is a small team of AI agents. A router agent reads each message and decides on its own what it needs - greet the person, answer a question, summarise notes, or ask the person to be clearer - and passes it to the right specialist agent. It does not follow fixed rules or keyword lists.

- The documents stay inside T2. The assistant reads them from a local store. Only the question and the text it retrieves are sent to the language model.

- Every request is traced - recorded step by step - using a standard tracing tool, so we can see what the assistant did and why.

- It has a simple chat screen and remembers the current conversation, so follow-up questions work.

## 3.2 Business Value

| Value | How the assistant delivers it |
| --- | --- |
| Faster answers | An employee gets a sourced answer in seconds instead of searching folders or waiting for a reply. |
| Fewer repeat tickets | Common "it's in the handbook" questions are handled by the assistant, so HR, IT and Finance spend less time on them. |
| Consistent answers | Everyone gets the same answer from the same current document, not different answers from memory. |
| Lower risk | Answers come with a source and a clear "I don't know", so people are less likely to act on wrong or outdated information. |
| Faster meeting follow-up | Summaries and action items are ready right after a meeting, not hours later. |
| Data stays private | Company documents are never uploaded to an outside service. |

## 3.3 Alternatives Considered

| Option | Why it is not enough |
| --- | --- |
| Keep using shared-drive / intranet search | Matches words, not meaning. Returns a list of files, not an answer. No idea which document is current. |
| Use a public AI chatbot (ChatGPT, etc.) | Does not know T2's rules. Gives confident answers that are made up. Sending internal documents to an outside company is not allowed. |
| Maintain an FAQ page by hand | Goes out of date quickly. Never covers the long list of real questions. Still needs a person to keep it current. |
| Buy a ready-made enterprise search product | Costly, heavy to set up, and hard to control what data leaves the network. More than the current need. |
| The earlier prototype approach | An internal review found it too rigid (fixed keyword lists), its tracing was custom-built instead of a standard tool, and it was tested on only 40 sample documents. This version fixes those points. |

# 4. Objectives

This section says what "success" means for the project. Business objectives are the results T2 wants. Technical objectives are how the system must be built - they come from the review of the earlier version. Section 11 turns these into concrete tests where possible.

## 4.1 Business Objectives

| ID | Objective | How we will know it worked |
| --- | --- | --- |
| BO-1 | Employees get correct answers to policy questions quickly, without asking a person. | A user asks a question and gets a correct, sourced answer in seconds. |
| BO-2 | Fewer repeat questions reach HR, IT and Finance. | The number of "it's in the handbook" tickets goes down once the assistant is in use. |
| BO-3 | Answers are consistent across the company. | The same question gives the same answer, and it matches the current document. |
| BO-4 | Meeting follow-up is faster. | A summary and action items are ready right after the meeting, not hours later. |
| BO-5 | Company documents never leave the company. | No internal document is sent to an outside service - shown in the design and the logs. |

## 4.2 Technical Objectives

| ID | Objective | Meaning |
| --- | --- | --- |
| TO-1 | The assistant is agentic. | It reasons about each request with the language model. No hardcoded keyword lists or fixed if/else rules for deciding what to do. |
| TO-2 | Answers are grounded and sourced. | Every answer is based only on retrieved document text and names the document(s) used. It says "I don't know" when the documents do not cover the question. |
| TO-3 | The knowledge base is real and can grow. | Not a fixed set of 40 sample files. A defined source, a clear way to add and refresh documents, and a size that reflects real use. |
| TO-4 | Standard tracing, run locally. | Every run is traced step by step with an existing observability tool (for example Langfuse, Phoenix, MLflow), not a hand-written tracer. No external SaaS. |
| TO-5 | Readable, standard code. | Clear project layout, a consistent style enforced by tooling, and established libraries instead of custom infrastructure. |
| TO-6 | Bilingual. | Works in Arabic and English, and answers in the language the question was asked. |
| TO-7 | Measurable quality. | A repeatable evaluation that reports retrieval accuracy and answer quality, so changes can be checked with numbers. |
| TO-8 | Self-hosted and private. | Runs on our own infrastructure. Only the question and the retrieved snippets go to the language-model API. |

## 4.3 Non-Objectives

Things this project is deliberately not trying to do.

| ID | Not an objective | Why |
| --- | --- | --- |
| NO-1 | Replacing HR, IT or Finance staff. | The assistant handles routine lookups. People still handle judgement calls and exceptions. |
| NO-2 | Editing or writing company policy. | The assistant only reads existing documents. It does not change them. |
| NO-3 | Acting for the user (booking travel, filing tickets, sending email). | This release answers and summarises only. Actions could be added later. |
| NO-4 | A public or customer-facing product. | It is an internal tool for T2 employees. |
| NO-5 | Voice input or output. | Text only for now. |
| NO-6 | Training or fine-tuning our own language model. | We use an existing model through an API. |

# 5. Scope

This section draws the line around the project: what it will deliver, what it will not, and what we are assuming or limited by.

## 5.1 In Scope

This project will deliver:

- A question-answering assistant over T2's internal documents, in English and Arabic.

- A meeting-notes summariser that returns a short summary and a list of action items.

- A team of agents - a router plus specialists - that decides, per message, what to do: greet, answer, summarise, or ask the person to be clearer.

- A defined knowledge base with a documented source and a process to add and refresh documents.

- Search by meaning over that knowledge base.

- Grounded answers with document citations and an honest "I don't know".

- Per-conversation memory, so follow-up questions work.

- Storage of conversations, messages and run logs.

- Step-by-step tracing using a standard observability tool.

- A simple web chat interface.

- A repeatable evaluation that reports accuracy.

- This project documentation, updated at the end of every phase.

## 5.2 Out of Scope (this release)

- Taking actions for the user - booking travel, creating tickets, sending email.

- Editing or writing policy. The assistant only reads.

- Voice input or output.

- A mobile app. The web interface may be responsive, but there is no native app.

- User accounts, sign-in, and per-user permissions.

- Serving other companies (multi-tenant).

- Automatic real-time sync from source systems. Refresh is a defined process, not necessarily automatic.

- Training or fine-tuning a language model.

- Production hosting and hardening. That is a later step.

## 5.3 Assumptions

- We can get a set of T2 documents, or an agreed substitute source, that we are allowed to index and use.

- The documents are text, or can be converted to text.

- A language-model API is available, and sending the question plus retrieved snippets to it is acceptable.

- A PostgreSQL database is available for storage.

- The chosen tracing tool can run locally or self-hosted.

- Users read and write English or Arabic.

- The project runs on a normal developer machine. CPU is enough; a GPU is optional.

## 5.4 Constraints

- No internal document may be sent to an outside service. Only the question and the retrieved snippets go to the language-model API.

- No paid external tracing or observability service.

- Delivery is time-boxed to the phase plan.

- The delivery team is small, with review at the end of each phase.

- Free tiers and open-source tools are preferred wherever possible.

- The knowledge base size is limited by what the available machine can index and store.

# 6. Stakeholders

## 6.1 Stakeholder List

| Stakeholder | What they need | How they are involved |
| --- | --- | --- |
| T2 employees (end users) | Fast, correct, sourced answers; quick meeting summaries. | Use the assistant and give feedback. |
| New joiners | The same - but they ask the most questions. | Main beneficiaries; heavy users during evaluation. |
| HR / IT / Finance (policy owners) | Fewer repeat questions; answers that match their current documents. | Provide the documents and keep them current; check answer quality in their area. |
| Product Owner | A solution that meets the objectives and is fit to roll out. | Sets priorities, reviews each phase, approves the approach. |
| Delivery team | A clear design and plan to build against. | Designs, builds, tests, evaluates, and documents each phase. |
| Data and Compliance Owner | Confidence that internal documents stay internal. | Approves the data source and the privacy design. |

## 6.2 Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Delivery team | All design, implementation, testing, evaluation and documentation. Runs each phase and writes its Phase Log entry. |
| Product Owner | Direction and review. Approves the approach at the end of each phase. |
| Policy owners (HR / IT / Finance) | Supply the source documents and confirm they are current. Spot-check answers in their area during evaluation. |
| End users (pilot group) | Try the assistant during evaluation and report wrong or missing answers. |

# 7. Requirements

Each requirement has a short id (for example FR-01). This lets us follow it through design, building, and testing. Priority uses MoSCoW: Must, Should, Could.

## 7.1 Functional Requirements

What the system must do.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | A user can send a plain-text message in English or Arabic and get a reply. | Must |
| FR-02 | For each message the router agent decides - using the language model, not fixed rules - whether to reply to a greeting, answer a question, summarise notes, or ask the user to be clearer, and passes it to the matching specialist agent. | Must |
| FR-03 | For a question, the system retrieves the most relevant passages from the knowledge base and writes an answer using only those passages. | Must |
| FR-04 | Every answer lists the source document(s) it used. | Must |
| FR-05 | When the knowledge base does not contain the answer, the system says it does not know and does not guess. | Must |
| FR-06 | The reply is in the same language as the user's message. | Must |
| FR-07 | For meeting notes or a report, the system returns a short summary and a list of action items. | Must |
| FR-08 | The system keeps the current conversation history and uses it to understand follow-up questions. | Must |
| FR-09 | Conversations, messages and run logs are stored and can be read back later. | Must |
| FR-10 | Every request is traced step by step (route chosen, passages retrieved, model call, timings) and the trace can be viewed. | Must |
| FR-11 | A user can start a new conversation and see the list of past conversations. | Should |
| FR-12 | An operator can add or refresh documents in the knowledge base through a defined process, without code changes. | Must |
| FR-13 | An operator can run an evaluation that reports retrieval and answer-quality metrics. | Must |
| FR-14 | The system exposes an HTTP API for chat and for reading conversations and traces. | Must |
| FR-15 | A web chat interface lets a user talk to the assistant and see the sources. | Must |
| FR-16 | The assistant replies naturally to greetings and small talk ("hello", "thanks", "how are you") and points the user to what it can help with, without treating them as a policy question. | Should |

## 7.2 Non-Functional Requirements

How well the system must work.

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-01 | Answer speed | A typical question is answered in about 5-10 seconds (most of that is model time). |
| NFR-02 | Retrieval accuracy | The correct document is in the top results for most test questions. Exact target set in Section 11. |
| NFR-03 | Answer grounding | Every answer is based on retrieved text. No invented facts in the evaluation set. |
| NFR-04 | Privacy | No internal document content is sent to any outside service except the language-model API, and only the question plus retrieved snippets go there. |
| NFR-05 | Bilingual quality | Arabic and English perform at a similar level on the evaluation set. |
| NFR-06 | Self-hosting | Database, vector store and tracing all run locally or on our own infrastructure. |
| NFR-07 | Reliability | A failed model call is handled cleanly: the user sees an error message, and the failure is logged and traced. |
| NFR-08 | Maintainability | One documented code style, checked automatically. Project layout and each module's job are documented. |
| NFR-09 | Data scalability | Adding documents needs no code change. The knowledge base can grow to the Section 8 target without redesign. |
| NFR-10 | Observability | For any past request, an operator can see the route taken, what was retrieved, and the time per step. |
| NFR-11 | Cost | Runs on free tiers and open-source components. The only ongoing cost is language-model API usage. |
| NFR-12 | Portability | Setup is documented and repeatable on a fresh machine from the repository. |

## 7.3 Data Requirements (Knowledge Base)

The knowledge base is defined in full in Section 8, Data Strategy. The requirements it must meet are:

| ID | Requirement |
| --- | --- |
| DR-01 | A single, documented source of truth for the documents. |
| DR-02 | Each document has a title, and where possible a date or version, so the system can prefer the current one. |
| DR-03 | Documents are stored as text. The original file is kept for reference. |
| DR-04 | A process exists to add new documents and replace outdated ones, without code changes. |
| DR-05 | The knowledge base is large enough to reflect real use, not a token sample. Target size in Section 8. |
| DR-06 | No document leaves the organisation's control. |

## 7.4 Interface Requirements

| ID | Requirement |
| --- | --- |
| IR-01 | HTTP / JSON API: send a chat message, list conversations, get one conversation, list runs, get one run, health check. |
| IR-02 | Web chat UI: send a message, see the reply, see the agent's route and the sources, start and open conversations. |
| IR-03 | Command line: ask a question, view traces, set up the database, rebuild the knowledge base. |
| IR-04 | The chosen tracing tool's own UI, for detailed trace inspection. |

# 8. Data Strategy

The documents the assistant reads from are a key part of the project, not a fixed sample. This section covers where the documents come from, how many there are, how they are kept up to date, and who owns them.

## 8.1 Knowledge Sources

For the current release the knowledge base is a synthetic corpus: 1,000 company-policy documents produced by the generator at scripts/generate_kb.py.

Why synthetic, for now:

- Real T2 documents are not yet available to index.

- A synthetic corpus can be large from the start, so retrieval is tested at a realistic scale rather than on 40 files.

- It is safe to keep in the repository and share for review - nothing in it is confidential.

- It is reproducible - the generator is seeded, so it produces the exact same corpus every time.

When real documents become available they replace the synthetic ones. The retrieval and agent code does not change - only the folder of documents and one refresh step (see 8.4).

## 8.2 Amount and Coverage

| Dimension | Coverage |
| --- | --- |
| Total documents | 1,000 |
| Topics | 88 - for example annual leave, expense reimbursement, password policy, data privacy, client escalation |
| Departments | 8 - HR, IT, Finance, Facilities, Legal & Compliance, Operations, Marketing & Communications, Procurement |
| Document types | 4 per topic - Policy, Procedure, FAQ, Quick Reference |
| Languages | 500 English, 500 Arabic |
| Office variants | ~280 documents are specific to one office (Riyadh, Jeddah, Dubai, Cairo, Remote) with different numbers and scope |
| Old versions | 24 documents are marked "Superseded" and point to the version that replaced them |

Rough department split: HR 27%, IT 21%, Finance 16%, Facilities 15%, the rest 21%. This is close to a real company, where HR and IT have the most policies.

## 8.3 Data Quality and Ownership

- Every document has a header: document ID, department, type, version, effective date, status (Active or Superseded), owner, who it applies to, and related documents. The assistant uses this to prefer the current, correct version.

- Documents are plain text (.txt), UTF-8. The generator is treated as the original source and is kept in the repository.

- manifest.csv is the index of the whole corpus - one row per document - and is used by the retrieval layer and the evaluation.

- Because the corpus is generated it is internally consistent: related-document links always resolve, superseded links always point to a real current document, and office variants share the same structure.

- Owner: for the synthetic corpus, the delivery team. For a real corpus, each department owns its own documents and confirms they are current.

## 8.4 Loading and Refresh

- The knowledge base lives in data/knowledge_base/. Adding, changing or removing a document is a file operation - no code change (meets DR-04).

- A refresh step, built in a later phase, reads the folder, splits each document into passages, builds the search index, and records what was indexed.

- The refresh is run whenever documents change. It is safe to re-run: it rebuilds the index from scratch, so removed or superseded documents drop out.

- For a real corpus the same step is pointed at an export from the document system, on a schedule (for example weekly). Real-time sync is out of scope (Section 5.2).

This meets the data requirements DR-01 to DR-06 in Section 7.3.

# 9. Solution Architecture

This section describes how T2 Assistant is put together: the main idea, the parts it is made of, how a request moves through it, and which tools we use to build it.

## 9.1 Architecture Overview

The assistant has one way in (the chat interface) and a small team of agents behind it. A router agent reads each message and hands it to the right specialist agent. Every step is recorded by the tracing tool. Conversations and run records are kept in a local database. The documents stay on our own machine - only the user's question and the passages we retrieve are ever sent to the language model.

User
     |  message + conversation so far
     v
  +-----------------------------+
  |  Web chat  ->  API (FastAPI)|
  +--------------+--------------+
                 v
  +-----------------------------+        asks the LLM:
  |   Router agent  (LangGraph) |  <---  'which specialist
  |   reads the message         |         handles this?'
  +--+------+--------+--------+--+        (no keyword list)
     |      |        |        |
  greeting  answer  summarise  clarify
     |      |        |        |
     v      v        v        v
 +------+ +------+ +------+ +----------+
 |Greet | |Answer| |Summ. | |Clarify   |
 |agent | |agent | |agent | |agent     |
 +------+ +--+---+ +------+ +----------+
            | asks for passages
            v
 +------------------+        +-------------------+
 |  Chroma          | <----- |  Ingestion /      |
 |  vector store    |  load  |  KB refresh (job) |
 +---+--------------+        +---------+---------+
     | top passages                   | reads
     v                                v
 +------------------+        +-------------------+
 |  Groq LLM        |        |  knowledge_base/  |
 |  writes answer   |        |  1000 .txt + csv  |
 +------------------+        +-------------------+
 
  Every run is traced by MLflow.  Conversations + run
  records are saved to SQLite.  Config + secrets in .env.

In words: a message comes in through the web chat and the API. The router agent reads it, together with the conversation so far, and picks the specialist. The greeting agent handles hellos and small talk. The answer agent retrieves the closest passages and writes a sourced answer. The summary agent turns notes into a summary and action items. The clarify agent asks a short follow-up when the request is unclear. The vector store is filled by a separate refresh job. The whole run is traced, and the result is saved.

## 9.2 Agentic Design

"Agentic" here means the assistant decides what to do by reasoning about the request, not by matching words against a list. This is the main change from the earlier prototype and it is technical objective TO-1.

A team of agents.  The assistant is built as a small team. A router agent reads each message and decides which specialist should handle it. Each specialist - greeting, answer, summary, clarify - is itself an agent: it reasons about its own task with the language model, may call tools, and may decide it needs another step before it replies. Specialists can be added or changed without touching the others.

The router is given the user's message and the conversation so far, and asks the language model to choose one route:

- greeting - a hello, a thank-you, or small talk such as "how are you",

- answer - a policy question to answer from the knowledge base,

- summarise - notes or a report to shorten into a summary and action items,

- clarify - the request is ambiguous and needs a short follow-up question.

The model returns the route and a short reason, both recorded in the trace. Because the choice is made by reasoning, new phrasing - or a new language - works with no code change.

The greeting case.  The earlier prototype caught greetings with a fixed word list ("hi", "hey", "how are you"); any other wording was missed. Now a greeting is recognised by meaning, in any wording or language, and the greeting agent writes a short, friendly reply that also says what the assistant can help with. Nothing is matched against a list.

| Earlier prototype (rule-based) | This version (agentic) |
| --- | --- |
| Greetings were caught by a fixed word list. Any wording the list did not contain was missed and sent to search. | A greeting is recognised by meaning and handled by the greeting agent. Wording and language do not matter. |
| A message the list did not expect was handled wrongly. Adding a case meant editing code. | Unexpected messages are still understood. New cases are handled by adjusting the instructions given to the model, not the control flow. |
| The route logic was invisible - you could not see why a message went where it did. | The route and its reason are part of every trace, so the behaviour can be checked. |

An agent can also loop within its own task. The answer agent retrieves passages, judges whether they are enough, and - if not - rephrases and retrieves once more before answering. The number of tries is capped so a run always ends.

No agent invents facts. The answer agent is given only the retrieved passages. If none of them contain the answer, it returns a clear "I don't know" instead of guessing (FR-05).

## 9.3 Components and Their Jobs

| Component | Job | Built on |
| --- | --- | --- |
| Web chat UI | Send a message; show the answer and its sources; start and open conversations. | Plain HTML + JavaScript |
| API | HTTP endpoints for chat, conversations, run records, and a health check. | FastAPI |
| Router agent | Read the message and history, decide which specialist handles it, and return the specialist's reply. | LangGraph + Groq |
| Greeting agent | Reply to greetings and small talk with a short, friendly message that points to what the assistant can do. | Groq |
| Answer agent | Decide what to retrieve, judge whether the passages are enough, retrieve again if needed, then write a short grounded answer with sources. | LangGraph + Groq |
| Summary agent | Turn notes or a report into a short summary plus a list of action items, and check nothing important was dropped. | Groq |
| Clarify agent | Ask one short, specific follow-up question when the request is ambiguous. | Groq |
| Retrieval | Turn a question into a search and return the closest passages, with their document metadata. | Chroma + embedding model |
| Ingestion / KB refresh | Read the documents, split them into passages, embed them, and load them into the vector store. | Python + embedding model + Chroma |
| Vector store | Hold the passage embeddings and do the similarity search. | Chroma (local files) |
| Store | Keep conversations, messages, and one record per run. | SQLite |
| Tracing | Record every step of every run - route, retrieval, model calls, timings. | MLflow tracing (local) |
| Config | One place for settings and secrets. | pydantic-settings + .env |

## 9.4 Data Flow

A.  Answering a question

- The message arrives at the API and is added to the conversation.

- The router agent reads the message and the history and picks the "answer" route.

- The answer agent turns the question into an embedding; Chroma returns the top passages.

- The answer agent checks the passages. If they look weak it rephrases and retrieves once more.

- It writes a short answer from those passages only, with sources. If nothing fits, it returns "I don't know".

- The reply is saved to the conversation; the whole run is saved to MLflow and SQLite.

B.  Summarising notes

- The message arrives and is added to the conversation.

- The router agent picks the "summarise" route.

- The summary agent gets the notes and returns a summary plus action items.

- The reply is saved; the run is traced.

C.  Greeting or small talk

- The message arrives and is added to the conversation.

- The router agent picks the "greeting" route.

- The greeting agent replies briefly and notes what the assistant can help with.

- The reply is saved; the run is traced.

D.  Building or refreshing the knowledge base  (run separately, not per request)

- Read every file under data/knowledge_base/.

- Split each document into overlapping passages, keeping the header metadata.

- Embed each passage with the embedding model.

- Write the passages to Chroma, replacing the previous index.

- Write a short report: number of documents, passages, and the split by language.

## 9.5 Technology Choices

Every choice is local or self-hosted, free or already paid for, and an established library rather than something hand-built.

| Area | Choice | Why |
| --- | --- | --- |
| Language | Python 3.12 | Standard for this kind of work; every library below is Python. |
| LLM | Groq (gpt-oss-120b) | A key already exists; fast responses; low cost. Only the question and the retrieved passages are sent to it. |
| Embeddings | Multilingual E5 (local) | One model covers Arabic and English. Runs on the CPU, so there is no per-call cost and no document text leaves the machine. BGE-M3 gives better quality but needs a GPU to index the corpus in reasonable time (see Phase 4). |
| Agent framework | LangGraph | Made for agents that branch and loop. The route is decided by the model. MLflow can trace all of its steps automatically. |
| Vector store | Chroma | Runs as local files, no server to manage. Handles 1,000 documents easily. Simple to reset and rebuild during development. |
| Tracing / observability | MLflow tracing | An established tool, run locally. One line turns on tracing for every LangGraph and model call. Has its own web UI. No external service (TO-4). |
| Persistence | SQLite | A local file, no server. Enough for conversations and run records. Can move to PostgreSQL later with no change to the design. |
| API | FastAPI | Standard, quick to build, and generates its own API documentation. |
| Web UI | Plain HTML + JavaScript | One chat page. No build step, nothing to compile. |
| Style and checks | ruff, mypy, pytest | One enforced code style, type checking, and tests - all standard tools, run before each commit. |

## 9.6 Code Standards and Tools

- Layout: a single package, src/t2_assistant/, with one module per job - agents (router and specialists), retrieval, ingestion, store, tracing, api, config.

- Style: ruff formats and lints the code; mypy checks types. Both run before every commit.

- Tests: pytest. Each phase adds tests for what it built.

- Config: all settings live in one Settings class, read from .env. Secrets are never committed - .env is git-ignored and .env.example is the template.

- Tracing: MLflow is set up once when the app starts. Every agent run is one trace. We do not hand-write step logging (TO-4, TO-5).

- Dependencies: pinned in pyproject.toml and installed into a local .venv.

- Documentation: this document is updated at the end of each phase; the README is kept current.

# 10. Delivery Approach

## 10.1 How We Work

The project is built in phases. Each phase has a clear goal, and is not started until the phase before it is finished. The work done in each one, and why, is written in Section 12, the Phase Log - this document is updated at the end of every phase, not only once at the end of the project.

## 10.2 Phase Plan

| Phase | Focus | Main deliverables |
| --- | --- | --- |
| 0 | Project setup and planning | Workspace and plan. |
| 1 | Requirements and architecture | Requirements (Section 7) and solution architecture (Section 9). |
| 2 | Data and knowledge base | 1,000-document bilingual knowledge base and its manifest. |
| 3 | Agentic core (router + specialist agents) | The router and the greeting, summarise and clarify agents. |
| 4 | Retrieval and the answer agent | The vector index, retrieval, and the sourced answer agent. |
| 5 | Persistence and memory | Conversation and run storage; follow-up questions work. |
| 6 | Observability (tracing) | Trace links and thumbs-up / thumbs-down feedback on each run. |
| 7 | Interface | The web chat page. |
| 8 | Evaluation and hardening | The evaluation tool, a scored test run, and API hardening. |

# 11. Evaluation and Success Criteria

## 11.1 How We Will Test It

The assistant is tested against a set of questions built straight from the same generator that built the knowledge base (scripts/build_eval_set.py), never written by hand - so the expected answer to every question traces back to a real document, and scoring cannot be biased toward what we expect the assistant to say. The set mixes questions asked in the exact wording of the source document and paraphrased versions, plus a block of questions that sound plausible but have no real answer in the knowledge base, to check the assistant declines instead of guessing. Every question exists in both English and Arabic.

Testing runs in two passes: a retrieval-only pass checks that the correct document is found at all (no model cost); a full-pipeline pass calls the real assistant end to end and checks the answer cites a correct document (any document covering that topic counts, since several documents in the knowledge base describe the same facts) and is honest when the knowledge base has no answer. Results are written to eval/results/ and logged to MLflow (Section 12.8).

## 11.2 Metrics and Targets

| Metric | What it means | Target |
| --- | --- | --- |
| Retrieval recall (NFR-02) | The correct document is somewhere in the top 5 search results. | At least 90%. |
| Answer accuracy (TO-7) | For an answerable question, the reply cites a correct document and does not decline. | At least 90%. |
| Honesty rate (NFR-03) | For an unanswerable question, the reply says "I don't know" or asks to clarify, instead of inventing an answer. | At least 90%. |
| False-answer rate (NFR-03) | The opposite of honesty rate - the reply invents an answer instead of declining. | No more than 10%. |
| English/Arabic balance (NFR-05) | English and Arabic questions score close to each other, not one far better than the other. | No more than about 10 points apart. |
| Answer time (NFR-01) | How long a real user waits for a reply, 95th percentile. | 5-10 seconds, typical. |
| Error rate (NFR-07) | Requests that fail outright instead of returning an answer or a clear "I don't know". | 0%. |

## 11.3 Acceptance Criteria

Measured on the 50-question fair sample (Section 12.8); the full 500-question set will refine these once it finishes running:

- Retrieval recall: 100% - target met.

- Answer accuracy: 100% - target met.

- Honesty rate: 90.9% - target met.

- False-answer rate: 9.1% - target met (just inside the 10% limit; one question out of 11).

- English/Arabic balance: Arabic 96.0% vs English 100.0%, 4 points apart - target met.

- Answer time (95th percentile): 25.9 seconds - target not met. This is because of the free plan's slower model and two model calls per question (one to route it, one to answer it); worth checking again if a paid or faster model is used.

- Error rate: 0% - target met.

# 12. Phase Log

The work done in each phase. Each entry is written when the phase is finished, and uses the same headings:

- Goal - what the phase was meant to achieve

- Work done - what we actually did

- Decisions - the choices we made, and why

- Deliverables - what was produced

- Evidence - links, screenshots, results, commits

- Outcome - the result, and anything left for later

- Finished on - date

## 12.0  Phase 0 — Project Setup and Planning

Status:  Complete.

Goal:  Set up a clean workspace for the rebuild and agree the plan before building.

Work done:

- Created a clean workspace for the rebuild, separate from the earlier prototype.

- Created this project documentation and its structure (12 sections).

- Wrote the business problem (Section 2), covering both the question-answering problem and the meeting-notes problem.

- Wrote the project proposal (Section 3), the objectives (Section 4), the scope (Section 5) and the stakeholders (Section 6).

- Agreed the working method: build in phases, and write a Phase Log entry at the end of each phase.

Decisions:

- Rebuild from scratch. The earlier prototype code is reference only. Reason: the internal review found the approach itself needed to change.

- The assistant must be agentic - it reasons about each request, with no hardcoded keyword lists. Reason: it is an AI agent (TO-1).

- Use an existing LLM tracing / observability tool (Langfuse, Phoenix, MLflow or similar), not a custom tracer. The specific tool is chosen in Phase 1. Reason: internal technical review (TO-4).

- The knowledge base will be a real, scalable corpus, not a token sample. Reason: internal technical review (TO-3).

Deliverables:

- The project workspace with README and .gitignore.

- T2_Assistant_Project_Documentation.docx - Sections 1-7 written.

Evidence:  Sections 2-7 of this document. Revision history 0.1 to 0.6.

Outcome:

- Planning is done. The problem, proposal, objectives, scope, stakeholders and requirements are agreed.

- Still open, to be settled in Phase 1: the architecture (Section 9) and the specific choice of agent framework and tracing tool.

Finished on:  8 September 2026.

## 12.1  Phase 1 — Requirements and Architecture

Status:  Complete.

Goal:  Turn the plan into a clear set of requirements and an agreed design to build against.

Work done:

- Wrote the requirements (Section 7): 16 functional, 12 non-functional, 6 data, 4 interface - each with a traceable id.

- Tied the technical requirements to the points raised in the internal review.

- Wrote the solution architecture (Section 9): the overview and diagram, the agentic design as a team of agents, how it replaces the rule-based router, the components and their jobs, the data flows, the technology choices with reasons, and the code standards.

Decisions:

- Build the assistant as a small team of agents: a router agent plus specialist agents (greeting, answer, summary, clarify). Each specialist reasons about its own task, not just the router (TO-1).

- The router picks a route with the language model (greeting / answer / summarise / clarify). The earlier prototype's hard-coded greeting word list is replaced by a greeting route the model recognises by meaning. No keyword list (TO-1).

- Agent framework: LangGraph - built for agents that branch and loop, and traceable by MLflow.

- Tracing tool: MLflow tracing, run locally - one line traces every agent and model call, and it has its own UI (TO-4).

- LLM: Groq (existing key). Embeddings: a local multilingual model for Arabic and English (BGE-M3 was the first pick; changed in Phase 4 for speed).

- Vector store: Chroma (local files). Persistence: SQLite. Both can be swapped for a server database later with no design change.

Outcome:

- The requirements and the architecture are agreed, and building has started on them.

- The delivery approach (Section 10) is kept short on purpose and filled in as the phases run.

Finished on:  9 September 2026.

## 12.2  Phase 2 — Data and Knowledge Base

Status:  Complete.

Goal:  Give the retrieval layer a real, scalable knowledge base to work against, instead of the 40-file sample used in the earlier prototype.

Work done:

- Built a seeded generator (scripts/generate_kb.py) with 88 hand-written topics across 8 departments, each with bilingual content and realistic numbers.

- Generated 1,000 documents: 500 English, 500 Arabic; 4 document types per topic (Policy, Procedure, FAQ, Quick Reference).

- Added per-office variants (Riyadh, Jeddah, Dubai, Cairo, Remote) where a policy really differs by office, with different numbers and scope - about 280 documents.

- Marked 24 documents as "Superseded", each linked to the current version, so retrieval has to prefer the live document.

- Gave every document a header (id, department, type, version, effective date, status, owner, applies-to, related documents) and wrote manifest.csv as the index of the whole corpus.

Decisions:

- Use a synthetic corpus for now (see Section 8.1 for the reasons): real documents are not yet available, and a synthetic set can be large, safe to share, and reproducible.

- Keep the corpus in the repository so it can be reviewed, even though it is generated.

- Store documents as plain .txt with a CSV manifest - simple, and easy to swap for real documents later without code changes.

Deliverables:

- scripts/generate_kb.py - the generator.

- data/knowledge_base/ - 1,000 documents (en/ and ar/) plus manifest.csv.

- Section 8 of this document - the Data Strategy.

Evidence:

- Generator output: 1,000 files, 500 per language, department split HR 27% / IT 21% / Finance 16% / Facilities 15% / rest 21%.

- All related-document and superseded links resolve; no duplicate document ids.

- Sample documents reviewed in English and Arabic, including an office variant and a superseded version.

Outcome:

- The knowledge base is ready and can grow. Adding real documents later is a file operation, not a code change.

- Loading the corpus into a search index is Phase 3+ work.

Finished on:  9 September 2026.

## 12.3  Phase 3 — Agentic Core

Status:  Complete.

Goal:  Build the core of the assistant - the part that reads a message, decides what to do, and replies - and show it works end to end, before adding document search.

Work done:

- Set up the Python project: one code folder (src/t2_assistant/), a list of exact library versions (pyproject.toml), a settings file that reads secrets from .env, and the three checks that run on every change - ruff (style), mypy (types) and pytest (tests).

- Built the router agent. It sends the message to the language model and gets back one of four choices - greeting, answer, summarise or clarify - with a short reason. There is no word list.

- Built three working specialist agents: greeting (replies to hellos), clarify (asks one follow-up question when the message is unclear) and summarise (turns notes into a summary and a list of action items).

- Left the answer agent as a placeholder; it becomes real in Phase 4 when document search is added.

- Wired the agents together with LangGraph: the message goes to the router, the router's choice picks the specialist, the specialist replies.

- Added the web API (POST /chat, GET /health) and a way to run it (python -m t2_assistant).

- Turned on MLflow tracing - one line records every step of every request.

- Wrote tests: 7 that run with no internet (the language model is faked) and 1 that makes a real call.

Decisions:

- Name the routes and the agent files after what they do (greeting, answer, summarise, clarify), so the code reads consistently. An earlier draft called the answer route "qa".

- Make the summarise agent fully working now, not in Phase 4 - it only needs the language model, not document search.

- Store traces in a local SQLite file (mlflow.db); MLflow 3 no longer supports the old folder-based store.

- Run all commands from the project folder - the MLflow viewer does not handle the spaces in this project's path.

Deliverables:

- src/t2_assistant/ - config, tracing, conversation, api, and the agents/ folder (router, graph, greeting, clarify, summarise, answer).

- tests/ - test_graph.py and test_api.py.

- A running API on port 8000 and the MLflow trace viewer on port 5000.

Evidence:

- All checks pass: ruff, formatting, mypy (strict), 7 of 8 tests with no internet, plus the 1 real-call test.

- Live test: "how do I request annual leave?" was routed to "answer" in about 3 seconds; the MLflow trace shows chat -> router -> language-model call (433 tokens) -> answer, step by step.

- Greeting, clarify and summarise tested in English and Arabic.

Outcome:

- The assistant works end to end for three of the four routes. The fourth, "answer", returns a placeholder.

- Next: Phase 4 builds the document search and turns the answer placeholder into a real, sourced answer.

Finished on:  10 September 2026.

## 12.4  Phase 4 — Retrieval and Answering

Status:  Complete.

Goal:  Turn the answer placeholder into a real agent that answers policy questions from the knowledge base, with sources, and says "I don't know" when the documents do not cover the question.

Work done:

- Built the index-build job (python -m t2_assistant.knowledge.build_index): it reads every document in the manifest, splits each into overlapping passages, turns each passage into a vector, and stores them in a local Chroma index. It rebuilds from scratch each run.

- Added the embedding model - a small multilingual model that handles Arabic and English and runs on the CPU.

- Built the search function: a question is turned into a vector and Chroma returns the closest passages. It keeps only current (not superseded) documents, only the general policy (not the per-office variants) unless asked, and at most one passage per document.

- Rewrote the answer agent: it searches, then writes a short answer using only the passages it got back, listing the document codes as sources. If the passages do not contain the answer it replies "I don't know based on the current company documents." If the first try fails it asks the model for a better search query and tries once more.

- Added the search step to the trace, so every request now shows what was retrieved.

- Added tests for splitting, search and the answer agent (offline parts faked; a few marked as real-index tests).

Decisions:

- Use Chroma 1.x - it installs on Windows without a C++ compiler (the older version does not).

- Call Chroma and the embedding model directly, not through LangChain wrappers - the wrappers force an out-of-date version of a shared library that breaks the agent framework.

- Use a small multilingual model instead of BGE-M3. BGE-M3 is better but took about three hours to index the corpus on the CPU; the smaller model takes a few minutes. BGE-M3 stays as an option for when a GPU is available (one setting).

- By default answer from the general (Head Office) policy. Questions rarely name an office, and returning four near-identical office variants only confused the answer.

- Keep superseded documents in the index but filter them out at search time, so the current version always wins while the old ones stay available if needed later.

Deliverables:

- src/t2_assistant/knowledge/ - embeddings, chunking, vector_store, build_index, search.

- src/t2_assistant/agents/answer.py - the real answer agent.

- tests/test_chunking.py, tests/test_search.py, tests/test_answer.py.

- A built Chroma index (about 1,034 passages from 1,000 documents).

Evidence:

- Index build: 1,000 documents -> 1,034 passages, 530 English / 504 Arabic, in a few minutes.

- Search: "how do I claim travel expenses?" returns the Expense Reimbursement documents; the same question in Arabic returns the Arabic Expense Reimbursement documents.

- Answer: "How many annual leave days do full-time employees get?" -> "25 paid annual leave days per year. Sources: HR-0005, HR-0001". A made-up question -> "I don't know ...".

- The trace for a policy question shows: chat -> router -> answer -> search (retriever) -> language-model call.

- All checks pass: ruff, formatting, mypy (strict), 16 tests (offline and real-index).

Outcome:

- All four routes now work. The assistant answers policy questions from T2's own documents, with sources, in Arabic and English.

- Not yet done: conversations are not saved between requests (Phase 5), and there is no web screen yet (Phase 7).

Finished on:  10 September 2026.

## 12.5  Phase 5 — Persistence and Memory

Status:  Complete.

Goal:  Save conversations so that follow-up questions work, and keep a record of every request.

Work done:

- Added a small SQLite store (store.py) with three tables: conversations, messages (every user and assistant turn, in order) and runs (one row per request - the route taken, how long it took, and the id of its trace).

- Added run_turn(): it loads the conversation's history from the store, calls the agent, then saves both turns and the run record. The API uses this instead of calling the agent directly.

- The answer agent now rewrites a follow-up into a standalone question before searching - so "and for part-time staff?" becomes "How many annual leave days do part-time staff get?" and the search still works.

- The API now owns the history: send a conversation id to continue a thread, or leave it out to start a new one. Added GET /conversations (the list) and GET /conversations/{id} (one thread with all its messages).

- Added tests for the store, for run_turn (memory across turns) and for the new API endpoints.

Decisions:

- Plain sqlite3, no ORM - the store is small and the queries are simple.

- Open a fresh connection per operation - simple, and safe when the web server handles requests on different threads.

- Keep the agent (chat()) pure - message in, reply out - and put the loading and saving in a thin wrapper around it. This keeps the agent easy to test.

- Store timestamps as text in ISO format - readable, and enough for sorting.

Deliverables:

- src/t2_assistant/store.py - the SQLite store.

- src/t2_assistant/conversation.py - run_turn(), the memory wrapper.

- New API endpoints for listing and reading conversations.

- tests/test_store.py, tests/test_conversation.py, updated tests/test_api.py.

Evidence:

- A three-turn conversation over the API: the follow-up "how do I actually request it?" was understood as being about leave and answered from HR-0003.

- GET /conversations lists the thread with its message count; GET /conversations/{id} returns all four messages in order.

- Each request writes a run row with its route, timing and trace id.

- All checks pass: ruff, formatting, mypy (strict), 19 offline tests plus the real-index tests.

Outcome:

- Conversations are saved and can be reopened. Follow-up questions work.

- Not yet done: there is no web screen (Phase 7), and the run records are not yet shown next to their traces (Phase 6).

Finished on:  10 September 2026.

## 12.6  Phase 6 — Observability (Tracing)

Status:  Complete. (Done after Phase 7, once there was a screen to hang it on.)

Goal:  Make each past request easy to inspect, and start collecting whether answers were helpful.

Work done:

- The run records from Phase 5 already store the id of each request's trace. Added a helper that turns that id into a link that opens the trace in the MLflow UI.

- Added API endpoints: GET /runs (recent requests, each with its trace link, route and timing) and GET /runs/{id}.

- Added feedback: POST /runs/{id}/feedback records a thumbs-up or thumbs-down (and an optional note). It is saved in the run record and also attached to the trace in MLflow, so answer quality shows up there.

- Added a thumbs-up / thumbs-down control and a "trace" link under each answer on the web page.

- Added tests for the trace link, the feedback path and the new endpoints.

Decisions:

- Do not build a custom trace viewer - link straight to the MLflow UI, which already shows the step-by-step view.

- Store feedback in the run record and mirror it to MLflow, rather than only in MLflow, so the app can show it without calling MLflow.

- Feedback controls appear on answers given in the current session (where the run id is known); reopened past conversations show the messages only.

Deliverables:

- src/t2_assistant/observability.py - the trace link and feedback logic.

- API endpoints /runs, /runs/{id} and /runs/{id}/feedback.

- The feedback control on the web page.

- tests/test_observability.py and updated API tests.

Evidence:

- Asked a question on the web page, clicked the "trace" link - it opened that exact request's trace in the MLflow UI.

- Clicked thumbs-up - the rating was saved (GET /runs shows feedback = "helpful") and appears on the trace in MLflow as an assessment with the note.

- All checks pass: ruff, formatting, mypy (strict), 24 offline tests plus the real-index tests.

Outcome:

- For any recent request you can open its full trace in one click, and viewers can rate answers.

- The ratings collected here are the starting point for the evaluation in Phase 8.

Finished on:  10 September 2026.

## 12.7  Phase 7 — Interface

Status:  Complete.

Goal:  Give people a screen they can use, instead of only an API.

Work done:

- Built a single web page (src/t2_assistant/web/index.html) - one file, plain HTML, CSS and JavaScript, no build step.

- The page has a chat column, a message box, and a sidebar that lists past conversations. Clicking a conversation opens it; "New chat" starts a fresh one.

- Each answer shows a small tag for the route the assistant took (answer, summarise, greeting, clarify).

- Arabic messages and replies are shown right-to-left automatically.

- The API now serves this page at "/" (the interactive API docs stay at "/docs").

- Added a test that the page loads.

Decisions:

- Plain HTML in one file, served by the same API - no separate front-end project, no build tools, nothing to compile. This matches the code standards in Section 9.6.

- Keep the conversation history on the server (from Phase 5); the page just calls the existing endpoints.

Deliverables:

- src/t2_assistant/web/index.html - the chat page.

- GET / on the API - serves the page.

Evidence:

- Opened the page in a browser and asked "How do I claim travel expenses?" - got a sourced answer with the "answer" tag.

- Pasted Arabic meeting notes - got an Arabic summary and action items, shown right-to-left, with the "summarise" tag.

- The sidebar showed the conversation and its message count; reopening it reloaded the messages.

- No errors in the browser console. All checks pass: ruff, formatting, mypy (strict), 20 offline tests.

Outcome:

- The assistant can now be used from a browser, in Arabic and English, with saved conversations.

- Not yet done: no sign-in (Section 5.2), and the run records are still not shown next to their traces (Phase 6).

Finished on:  10 September 2026.

## 12.8  Phase 8 — Evaluation and Hardening

Status:  Complete.

Goal:  Measure the assistant's real accuracy and honesty against a fair, sourced test set, and harden the API against bad input and provider failures.

Work done:

- Built a 500-question evaluation set (scripts/build_eval_set.py) straight from the same generator that built the knowledge base, so every expected answer traces back to a real document rather than being written by hand: 384 answerable questions (exact wording and paraphrased) and 116 deliberately unanswerable ones, split evenly between English and Arabic.

- Built an evaluation tool (src/t2_assistant/evaluation/) with two passes: a retrieval-only pass (checks the right document is found - no model cost) and a full-pipeline pass (calls the real chat() function end to end, checks the answer cites a correct document and is honest about what it does not know).

- Scored a citation as correct if it named ANY document covering that topic, not only the one exact document the question text was drawn from - the knowledge base deliberately has several documents (policy, procedure, FAQ, quick reference, in both languages) stating the same facts, and a correct answer may draw from any of them.

- Ran the evaluation. Groq's free plan turned out to cap not only requests per minute but total tokens per day (200,000/day) - discovered when most later questions in the first full run failed with a "tokens per day" error that no in-run retry could fix. Added a --resume option so a later run keeps every question that already succeeded and only retries the ones that failed.

- Given the free plan's daily limit, ran a smaller, still-fair 50-question slice (scripts/build_eval_subset.py) - with a fair share of each language, question type and department, not just the first 50 in the list - so we had a complete, fair result now instead of waiting several days for the full 500 to get past the daily limit.

- Hardened the API (NFR-07): an empty or oversized message is rejected before it reaches the assistant (422); a failed call to the language-model provider returns a clear 503 instead of crashing; anything else unexpected returns a clean 500 with no stack trace leaked - and every failure is still recorded as a trace.

Decisions:

- The correct answers used for scoring must come from the same generator that built the knowledge base, never written by hand, so scoring cannot be biased toward what we expect the assistant to say.

- A rate-limit wait does not count as answer speed - the timer for each question starts only once the real call begins, so the speed numbers reflect the assistant, not this tool waiting out the free plan's limits.

- Report the honest 50-question result rather than a partly finished 500-question run full of errors caused by the free plan's daily limit, which would have given a wrong idea of the assistant's real quality. The full 500 can still be completed later with --resume.

Deliverables:

- scripts/build_eval_set.py and scripts/build_eval_subset.py.

- src/t2_assistant/evaluation/ - dataset.py, retrieval.py, quality.py, report.py, run.py.

- eval/dataset.json (the full 500), eval/dataset_subset.json (the fair 50-question sample), eval/results/ (report.md, report.json, answers.jsonl).

- API hardening in src/t2_assistant/api.py.

- tests/test_evaluation.py, and new hardening tests in tests/test_api.py.

Evidence:

- 50-question run: 100% retrieval recall, 100% answer accuracy on answerable questions, 90.9% honesty rate on unanswerable questions (declined correctly 10 of 11 times), 98% overall accuracy, 0 errors. Full breakdown in eval/results/report.md.

- Every question's full run is visible as a trace in the MLflow UI (experiment "t2-assistant").

- All checks pass: ruff, formatting, mypy (strict), and the offline test suite (32 tests).

Outcome:

- The assistant's accuracy and honesty are now measured against a fair, sourced test set instead of assumed. The 50-question result is strong (98% overall); the one miss was a made-up answer to an unanswerable question - worth watching as the knowledge base grows.

- Average answer time (11.8s) and its 95th percentile (25.9s) ran above the original 5-10s target (NFR-01); this reflects the free-tier model's speed and two model calls per question (routing, then answering), not the retrieval step.

- Not yet done: the full 500-question run is still incomplete because of the free plan's daily token cap. It can be finished over the next few days with --resume, or immediately on a paid plan.

Finished on:  13 September 2026.